## Slide 1: Skin Cancer Detection Application
Sprint 1 Presentation:
Planning & Stories

## Slide 2: Team Workspaces:
Trello: https://trello.com/w/skincancerdetectionteam
GitHub: https://github.com/johnsmillie-portfolio/Skin-Cancer-Detection-App

## Slide 3: Backlog Management
Epics:
Epic 1 I am a user who wishes to use an image to detect skin cancer so that I receive information about my condition
Epic 2 TBD
Stories:
Story 1 As a developer, I need a sequence to preprocess images (resize, normalize), so they are formatted correctly for the ML model
Story 2 As a backend developer, I need to provide backend calls that execute the ML model, so that the frontend can make the proper calls to the backend.
Story 3 As a user, I want to upload a clear image of the affected skin area so that I can receive an instant diagnosis.
Story 4 As a user, I want to download the analysis results, so I can share them with my health team
Story 5 As a user, I want to view or download the analysis results, so I can share them with my health team

## Slide 4: Release Plan:
Sprint 2:
Item 1 Determine the required input size for your ML model
Item 2 Identify datasets from where we can fetch the images for training the ML model
Item 3 Convert images to the required color space
Item 4 Implement an image augmentation pipeline to improve model generalization.
Item 5 Use a CNN to classify the skin cancer type
Item 6 Establish a repeatable pipeline for training and exporting the ML model.
Item 7 Test the ML model for accuracy and reliability.
Sprint 3:
Item 1 Backend API/event processor initialized and pingable
Item 2 Establish a preprocessing tool to format the user-loaded image for the ML model
Item 3 Backend responds to image event call by preprocessing the image
Item 4 Backend executes the ML model with the preprocessed image
Item 4 Responsive frontend renders with option to upload a photo
Item 5 An image can be uploaded from the frontend
Item 6 Frontend calls the backend API with the uploaded image
Sprint 4:
Item 1 Backend returns simple result after ML model execution
Item 2 Validate the end-to-end workflow (image upload → analysis → results).
Item 3 Backend content management for results information to be dynamically displayed with results
Item 4 Backend serves content to the front end along with the results
Item 5 Front end responds dynamically to content with information

## Slide 5: Additional Stories
Test and optimize backend API response time to ensure real-time diagnosis feedback.
Integrate a visualization tool to show model confidence in predictions.

## Slide 6: Technology Stack
Frontend:
React.js / React Native / Node.js
Backend
Node.js / JavaScript / ASP.NET Core or Express.js
ML
TensorFlow
Image Processing
OpenCV / PIL
CI/CD
GitHub Actions / Docker / Azure

## Slide 7: Context Diagram

## Slide 8: Sprint Retrospective
SCREENSHOT OF RESTROSPECTIVE BOARD